

**Project Status Report**



**Project Name:** Fake News

**Department:** School of Computing & Information Technologies

**Focus Area:**

**Product/Process:** Fake News Identifier Web Application



**Prepared By:**

|  |  |
| --- | --- |
| **Document Owner(s)** | **Project/Organization Role** |
| Nares, Marc Anthony | Project Manager |
| De Leon, Aleo Ralph C. | Project Developer |
| Holgado, Wyatt Zeus H. | Project Documenter |

**Project Status Report Version Control**

|  |  |  |  |
| --- | --- | --- | --- |
| **Version** | **Date** | **Author** | **Change Description** |
| 1.0 | 01/28/18 | Nares, Marc Anthony | Document created |
| 2.0 | 01/28/18 | Nares, Marc Anthony | Added New Milestones |
| 3.0 | 2/5/2018 | Nares, Marc Anthony | Added New Milestones |
| 4.0 | 2/12/2018 | Nares, Marc Anthony | Added New Milestones |
| 5.0 | 2/26/2018 | Deleon, Aleo & Holgado, Wyatt | Updated Milestones |
| 6.0 | 03/05/2018 | Holgado, Wyatt | Updated Milestones |
| 7.0 | 3/12/2018 | De Leon, Aleo Ralph C. | Updated Milestones |
| 8.0 | 03/19/2018 | Nares, Marc Anthony | Updated Milestones |
| 9.0 | 3/26/2018 | Nares, Marc Anthony | Updated Milestones |

**TABLE OF CONTENTS**

[1 PROJECT STATUS REPORT PURPOSE 3](#_Toc77392557)

[2 PROJECT STATUS REPORT 3](#_Toc77392558)

[2.1 Project Status Report Details 3](#_Toc77392559)

[2.2 Project Status Report Template 3](#_Toc77392560)

[3 PROJECT STATUS REPORT APPROVALS 3](#_Toc77392561)

[4 APPENDICES 3](#_Toc77392562)

[4.1 Document Guidelines 3](#_Toc77392563)

[4.2 Project Status Report Sections Omitted 3](#_Toc77392564)

# PROJECT STATUS REPORT PURPOSE

The Project Status Report is a document that Project Managers may use as a means of formal regular reporting on the status of a project to key project stakeholders, including the Steering Committee, Project Sponsor, and Senior Manager.



# PROJECT STATUS REPORT

## Project Status Report Details

The team is already half way in finishing the project. The team needs to focus on the documentation itself for it needs a lot of improvements. Also, the team is making the prototype even better than the last version.

## Report Template

|  |  |  |
| --- | --- | --- |
| Project Name: Fake News | | |
| Prepared By:  Nares, Marc Anthony | Date:  03/26/2018 | Reporting Period:  03/26/18 to 04/02/18 |
| Project Overall Status:  The team is already half way in finishing the project. The team is currently making changes in the documentation to improve it way better than before. | | |
| Project Summary:  The team is making the final changes in the following assigned task. | | |
| **Milestone Deliverables performance reporting over last period**   |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Adviser / Consultant | | | | | * Project Adviser | 01/26/18 | 100% |  | | * Project Consultant | 01/26/18 | 100% |  | | | |
| |  |  |  |  | | --- | --- | --- | --- | | **Milestone Deliverables** | **Due Date** | **% Completed** | **Deliverable Status** | | Documentation | | | | | * Final Improvement of overall documentation | 03/28/2018 | 75% |  | | * Final Project Chart | 03/28/2018 | 75% | [**On Schedule**] | | * Final Statement of Work | 03/28/2018 | 75% |  | | * Final WBS/Gantt | 03/28/2018 | 75% |  | | * Final SRS | 03/28/2018 | 75% |  | | * Final Estimates | 03/28/2018 | 75% |  | | * Improve Methodology | 03/28/2018 | 70% | [**On Schedule**] | | * Research / Supporting Documetns | 04/04/2018 | 70% | [**On Schedule**] | | Prototype | | | | | * Framework | 03/28/2018 | 70% |  | | * Coded Features | 03/28/2018 | 60% |  | | * Database | 03/28/2018 | 0% |  | | | |
| **Project impact of milestone success or failure for project remainder**   |  |  | | --- | --- | |  |  | | | |
| **Project** **Budget/Financial Status**   |  |  |  |  | | --- | --- | --- | --- | | **Budget Item** | **Planned Budget** | **Actual Cost** | **Variance/Explanation** | | Print | P30 | P21 | Progress Report | |  |  |  |  | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project Risk Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Risk and Description** | **Risk Chance** | **Risk Impact** | **Risk Priority** | **Change from Last Review** | |  |  |  |  |  | |  |  |  |  |  | |
| **Project Issue Management Status**   |  |  |  |  |  | | --- | --- | --- | --- | --- | | **Issue and Description** | **Project Impact** | **Target Due Date** | **Issue Status** | **Issue Resolution** | | * Database of Prototype | High | 04/04/2018 | On Going | Team should do more research | |  |  |  |  |  | |
| **Objectives for Next Project Status Review**   |  | | --- | | The team objectives for next project status report is to finish all deliverables. | |

# PROJECT STATUS REPORT APPROVALS

**Prepared by** Nares, Marc Anthony

Project Manager

**Approved by** Cabardo, Jayvee

Project Advisor



# APPENDICES

## Document Guidelines

## Project Status Report Sections Omitted

